List of plan schemes of UD Department

1.   Urban  Basic Sservices Programme

2.   Swaran  Jayanti Shahri Rozgar  Yozna

3.    Strengthening and augmentaion of Infrastructure i.e.

Roads, Streets, local parks, street lights etc.

in each Assembly Constituency (MLALAD Scheme)

4.     Beautification of Entry Points of Delhi

5.    Renovation/improvement of Chaupals and

Development of Water Bodies in    Urbanized Villages

6.   TYADB (CBD Shahdara)

7.   Jawaharlal Nehru National Urban

Renewable Mission (J.N.N.U.R.M.)

8.    Common Wealth Games –2010

9.  Delhi Urban Shelter Improvement Board

10.  Provision of essential services in unauthorised colonies

11.   SPV for Shajahanabad

## 12.  Secretariat Economic Services

13.  Water conservation mission

14. Yamuna River Authority

Draft Annual Plan 2009-10 of UD Department

1.	Urban  Basic Sservices Programme (Rs.42.00 Lakh)

The Urban Basic Services Programme being implemented by Department of UrbanDevelpment, Govt.of Delhi, was initiated in Delhi as per the guidelines issued in May ,1985 by Ministry of Urban Development, Government of India.  The programme involves planning for the betterment of the individual basties at the grass root level.

The activities under  the scheme are :-

- Pre-school learning opportunities

- Personal Hygiene and Community Sanitation

- Assistance to Sports & Cultural Activities and promotion of Civic consciousness

2.	Salaries:	Provision for salaries to the staff has been made in the budget.  A total of 4 posts shall exist in UBS  Plan during the year 2009-2010 the other posts have  been transferred to Non-Plan.

2.	OTA: A provision has been kept for the payment of OTA to the peon and attendant attached to the senior Officers of the Department.

3.        Domestic Travel Expenses:- The area under UBS are scattered all over Delhi and therefore required much travelling.  A provision has been made for travel expenses as per the TA Rules.

4.        Officer Expenditure: Provision has been made under this head for the year 2009-10.

5.      Other Expenses:

- Pre-School Learning Opportunity: A total of 89 Pre-schools are functioning in the JJ Clusters for the children below 6 years of age.  The education at this level is intended for stimulation and preparing them for the entry to formal school.  Low cost materials like toys, blackboards, colours, pencils etc. are provided.  One Creche Worker is appointed in each centre from within the cluster or nearby area and being paid honorarium of Rs.1300/- per month.  The owners o the Creche rooms are being paid Rs.200/- to 300/- per month.

- Personal Hygiene, Environment and Community Sanitation: Education sessions, awareness creation shows, competitions etc. are to be organized in the J J Clusters.  Safai Abhiyans in order to create awareness are also to be conducted.  Honorarium to two sweepers @ Rs.50/- to each sweeper and prizes @ Rs.300/- per abhiyan alsong with miscellaneous expenditure of Rs.100/-is kept for this purpose.

- Assistance for Conducting Sports & Cultural Activities and Promoting Civic Consciousness: Such activities are organized in the Pre-school centre for promoting the creating civic consciousness, communal harmony and national integration.  The total expenditure per activity will be Rs.1500/- i.e. Rs.500/- for refreshment of children, Rs.800/- for prizes and Rs.200/- for Misc.expenditure.

An outlay of Rs.42.00 lakh has been proposed  for the Annual Plan 2009-10.

2.         Swaran  Jayanti Shahri Rozgar  Yozna  (Rs.30.00 Lakh)

Swran Jyanti Shahri Rozgar Yojna is being implemented by the Deptt.of Urban Development, Government of NCT of Delhi for he Socio Economic upliftment of Weaker Section SC/ST/OBC and empowerment of women through gainful self employment programme.  The programme will be implemented on a whole town basis with special emphasis on the urban poor clusters and shall target the urban poor living below the poverty line.  Special attention is given to women (not less than 30%)  SCs and STs  (proportion to the local population), disabled (3%) under this programme.  There will be no minimum educational qualification, but not educated beyond 9th standard.

The Urban Self Employment will have three distinct parts:-

- Assistance to individual Urban Poor beneficiaries for setting up gainfull self-employment ventures.

- Assistance to groups of Urban Poor Women for setting up gainful self-employment venture.  This sub scheme may be called ‘The Scheme for Development of Woman and Children in  the Urban Areas (DWCUA)’.

- Training of beneficiaries, potential beneficiaries and other persons associated with the Urban Employment Programme for upgradation and acquisition of vocation and entrepreneurial skills.

The maximum cost will be Rs.50,000/- per unit and the maximum subsidy permissible is  at the rate of 15% of the project cost subject to the maximum limit of Rs.7,500/- and contribution of the beneficiaries at the rate of 5% of the project cost.  The skill development through appropriate training is another element o this programme.  The unit cost allowed for the training will be Rs.2,000/-per trainee and training period may vary from two to six months subject to a minimum of 300 hours.  Special incentive extended to Urban Poor women for setting up self-employment ventures in a group.  The DWCUA group society should consist of at least 10 Urban Poor women.  The society shall entitle to a subsidy of Rs.1,25,000/- or 50% of the cost of the project whichever is less.  Where the group sets itself up as Theft & Credit

Society shall also be entitled to a lump sum grnat of Rs.25,000/- as revolving fund at a rate of Rs.1,000/- per member after one year of its formation.   An outlay of Rs.30.00 lakhs  has been proposed for this scheme for 2009-10.

3.	Strengthening and augmentaion of Infrastructure i.e. Roads, Streets, local parks, street lights etc. in each Assembly Constituency (MLALAD Scheme) (Rs.14,000.00 Lcs.)

The Govt. of Delhi had framed a Plan Scheme “Strengthening and Augmentation of Infrastructural facilities in each Assembly Constituency” commonly known as MLALAD Scheme during the year 1994-95 when the fund under the scheme was Rs.1.00 Cr. per MLA per year.  Thereafter, after gaining some experience, the Government revised the per MLA’s contribution as detailed below: -

Year			Allocation (per MLA) (Rs. in Lakhs)

1999-2000		=	140.00

2000-2001		=	190.00

2004-2005		=	200.00

Under this scheme, each MLA can suggest small works of capital nature located on Government land and confirm to the general pattern of the programme and projects being implemented by the local bodies / departments of GNCTD.  Upto an amount Rs.2.00 Cr. in a year with each individual project not exceeding Rs.70 Lakhs, this limit can be exceeded in special cases but not more than Rs.70 Lakhs per year can be utilized during a year.  The above-mentioned fund of Rs.2.00 Cr. is further segregated to Rs.1.00 Cr. each under the mandatory fund and discretionary fund respectively.

The MLAs have to submit their proposals to concerned local bodies for execution of works under mandatory fund and for the release of discretionary fund to the concerned implementing agency to UD department.  There is a approved list of items for undertaking the works under the scheme and also of those work which are not allowed under the scheme.  On the request of several MLAs, the Hon’ble CM of Delhi has given the approval for abolishing the mandatory MLA fund and converting the whole amount of Rs.2.00 Cr. into discretionary one during the financial year 2008-09.  The Cabinet Note has already been prepared in this regard for placing before the Cabinet of GNCTD for approval.

During the current financial year 2008-09, Rs.139.33 Crores has been released out of the total allocation of Rs.140.00 Cr.  The position of fund released to various agencies upto 13.10.08 is detailed below: -

Table-II

| Status of MLA fund as on 13-10-2008 |  |
| --- | --- |
| Agency | Amount in lacs |
| MCD | 11032.23 |
| DISCOM | 438.44 |
| DJB | 292.00 |
| I & FC | 1083.35 |
| NDMC | 370.40 |
| S & JJ | 288.24 |
| Others | 428.63 |
| Total | 13933.29 |

An additional amount of Rs.85.00 Lcs. per MLA is proposed to be given during the current financial year i.e. 2008-09.  An amount of Rs. 1400.00 Lcs has been proposed for this scheme for year 2009-10.

4.     Beautification of Entry Points of Delhi (Rs. 300.00 lakh)

The entry points of each city reflect the socio cultural image of the city.  Keeping in view this fact, the Govt. of Delhi has formulated Plan Scheme entitled “Beautification of Entry Points, Delhi”.  There are fourteen (14) major entry points in Delhi, out of which, nine (9) are under the charges of MCD and rest five are under the charges of PWD.  Under this scheme, the areas around the entry points are proposed to be beautified, developed through horticulture, creates proper infrastructures, computerized checks etc. to provide a pleasant look to the commuters entering in the capital.  Apart from other conveniences like toilets, restaurants, parking spaces, petrol pumps would be provided at these entry points.

In the above-mentioned scheme, a memorial in the name of Shri Guru Teg Bhagadur at Singhu Border, Delhi has been conceptualized and DTTDC was authorized to execute the work.  Initially, land measuring 3.3 acres was handed over to DTTDC by PWD and  additional land measuring 11.55 acres in two phases (8.57 acres in Phase-I and 2.98 acres in Phase-II was acquired.  The original cost estimated cost of the project was Rs.6.62 Crores which was revised to Rs.14.65 Crores and further revised during 2007-08 to Rs.22.50 Crores after duly approved by EFC.  The Govt. has made available Rs.15.58 Crores upto March-2008 and balance amount of Rs.6.48 Crores has been released to DTTDC for the completion of the work during the current year.  The construction work is in the advance stage and targeted to be completed by March-2009.  For Annual Plan 2009-10, an amount of Rs. 300.00 lakh has been proposed for taking another project as per availability of land.

5.	Renovation/improvement of Chaupals and development of Water Bodies in Urbanised Villages (Rs. 200 Lacs.)

The pace of urbanization in Delhi is of highest order resulting into conversion of rural villages into 135 urban villages.  As a result, the chaupals which were the centre of all the social and cultural activities in rural villages were neglected and, thus, the conditions were deteriorate and dilapidated.   Keeping in view this fact, the Govt. of Delhi, in February-2000, decided to initiate renovation / improvement works of chaupals located in urban villages and the works shall be executed by the I & FC department from the budget of plan scheme “Development of Urban Villages”.  The criteria for renovation / reconstruction of chaupal is that it should be located on Government / Gram Sabha land and construction work limited to 400 sq. mtrs. and within Rs.20 Lakhs which was later on, during 2008, enhanced to Rs.50 Lakhs.

The UD department from 2001-02 to 2008-09 (upto November-2008) granted administrative approval and expenditure sanction (AA & ES) for 104 chaupals; out of which, 55 were completed, 4 cancelled and 45 chaupals are under progress.  Out of the above, during the year 2008-09 (upto Nov-2008) seven chaupals worth Rs.2 Cr. were sanctioned and requisite funds also placed at the disposal of the I & FC department for the execution of the projects.  Apart from above, one of the projects, entitled as “Development of Chhat Puja Ghat and Fountain at Mangolpuri” was also approved by the Finance Department, GNCTD at an estimated cost of Rs.4.93 Cr. which is also under progress.

The above scheme was initiated during the year 2000 and is still continuing. Inspite of this fact, the procedure for handing over, management and maintenance of chaupal was not devised.  As a result, the Government realized several complications in the handing over and management of chaupals.  Keeping in view the above fact in mind, the UD department has proposed a policy note for the handing over, management and maintenance of chaupals which will be placed before the Cabinet of GNCTD for consideration.  A Cabinet Note in this regard has also been drafted and is under consideration.  An amount of Rs.200 Lcs. has been proposed for this schme for 2009-10 for undertaking various renovation/reconstruction of chaupals.

6.  TYADB (CBD Shahdara) (Rs.1.00 Lakh)

The UD department has purchased a plot measuring 16267 sq. mtrs. from DDA for the development of socio cultural centre at CBD Shahdara.  The possession of the land was taken over by DTTDC therein it was realized that land measuring 5267 sq. mtrs. was less handed over.  The matter was taken up by Pr. Secretary (UD), GNCTD on 04-04-2001 with Vice-Chairman, DDA and requested to allot additional the plot adjoining the existing site in lieu of excess payment made earlier to DDA.  The DTTDC were authorized to initiate processing for the development of socio cultural centre at CBD Shahdara on BOT basis.  However, no concrete development had taken place upto July-2008. The above project was discussed during a meeting convened on 02nd July 2008 and on 17th October 2008 in the Chamber of CS, Delhi wherein it was decided that the above-mentioned project would be executed by UD department on PPP module.  For this purpose, a new transaction advisor will be appointed by the department and for this purpose a RFP has been  prepared by the PPP consultant.  Pre bid meeting has already been taken on 15.1.09 and the bids received will be opened on 30.1.09.  Thereafter feasibility report will be prepared by the qualified Consultants/Developers. The audit of TYADB was undertaken by AGCR and they have pointed out that the basic objective of TYADB was to prepare unified area plan to take up prioritized developmental projects. To achieve the above objective they have recommended that a secretariat may be set up in UD Department exclusively for TYADB activities.  An amount of Rs. 1.00  Lacs. has been proposed for this project for the Annual Plan 2009-10.

7.    Jawaharlal Nehru National Urban Renewable  Mission (J.N.N.U.R.M.)

(Rs.100.00 Lakh)

Low Cost Housing Scheme:

i)	The Govt. of India has launched the Jawaharlal Nehru National Urban Renewal Mission (JNNURM) to build infrastructure in the cities by improving quality of services and facial development of cities to bring about qualitative improvements of urban areas and also to take up schemes for upgradation of slums for providing basic services to urban poor.  Urban Development Department of the Govt. of NCT of Delhi has been nominated as the Nodal Department by the Govt. of India for the execution of schemes under the JNNURM in Delhi.  A city development plan of Delhi was prepared with a total project cost of Rs.24,410 crores and a memorandum of agreement was signed on 11/09/2007 between the Ministry of Urban Development and the local bodies i.e. MCD, NDMC, DJB through Delhi Government.  For providing urban infrastructure 42 DPRs of total cost of Rs.886.31 crores were sent to the Ministry of Urban Development, Govt. of India.  Only one DPR regarding re-development of Connaught Place with a total project cost of Rs.253.78 crores has been approved by Govt. of India.  6 DPRs prepared by MCD are under consideration of the Ministry.  23 DPRs were withdrawn by the respective agencies and remaining 17 need to be re-drafted by the respective agencies as per observation of the Ministry.

- For providing housing under the basic services to the urban poor, the department forwarded 16 DPRs to the Ministry of Housing and Urban Poverty Alleviation out of which the Ministry has sanctioned 15 DPRs so far.  In 10 projects DSIIDC has to construct about 53,868 flats at Bawana, Narela, Bhorgarh, Pooth Khurd, Khanjawala, Ghoga, Baprola, Samaspur, Dera Mandi, Jonapur, Neb Sarai & Nangli Sakrawati.  DDA has to construct 4740 flats under housing of one project at Siraspur (Narela) and S&JJ has to construct 6928 houses of 4 projects at Rohini, Dwarka and Savda Ghevra.  The Govt. of India has released the Ist installment i.e., 25% of the Central Share for 8 projects and the same has been transferred to the implementing agencies. The matter regarding release of State share is under process. The details of the approved projects and status position of each is given in the table below: -

(Rs.in Lakhs)

| Name of the Project | No. of flats | Approx. Carpet area of the dwelling unit (sq. mtrs.) | Current estimated cost of the dwelling unit | Project Cost | Central Share (50% of Total Project Cost) | Central Share released | State Share (50% of Total Project Cost) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | Status of project |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| DSIIDC |  |  |  |  |  |  |  |  |
| 1. Housing for urban Poor at Bawana, Narela and Bhorgarh, Delhi under BSUP | LIG 3232 EWS 636 Total 3868 | 39.74 31.93 | 2.99 2.72 | 11327.39 | 4616.67 | 1154.17 | 6710.72 | Completion date: Bawana = Oct-08 Narela = Dec-08 Bhorgarh = July-09 |
| 2. Housing for Urban Poor at Poothkhurd, Delhi under BSUP | EWS13392 | 25.00 | 2.26 | 30296.88 | 13378.18 | 3344.54 | 16918.70 | Land Acquisition under process |
| 3. Slum Relocation Project at Kanjhawala, Ghogha and Bapraula, Delhi | EWS10720 | 25.00 | 1.88 | 20103.60 | 8828.48 | 2207.12 | 11275.12 | Completion date: Ghogha=July-09 Bapraula= July-09 Kanjhawala = Stay in High Court |
| 4. Slum Relocation Project at Samaspur, Delhi | EWS 6512 | 25.00 | 2.68 | 17436.61 | 6966.61 | 1741.65 | 10470.00 | Work awarded – Court stay |
| 5. Slum Relocation Project at Deramandi, Delhi | EWS 9312 | 25.00 | 2.68 | 24929.91 | 10170.45 | 2542.61 | 14759.46 | Clearance from Forest Department GNCTD is awaited |
| 6. Slum Relocation Project at Jonapur, Delhi | EWS 6144 |  | 3.07 | 18868.50 | 7666.17 | 1916.54 | 11202.33 | Clearance from Forest Department GNCTD is awaited |
| 7. Slum Relocation Project at Neb Sarai, Delhi | EWS 592 | 25.00 | 3.32 | 1964.62 | 811.32 | 202.83 | 1153.30 | Clearance from Forest Deptt GNCTD is awaited |
| ### 8. Slum Relocation Project at Bapraula, Phase-II, Delhi | EWS 2144 | 25.00 | 4.59 | 9845.48 | 4095.50 | - | 5749.99 | Approved on 22-10-2008 |
| ### 9. Slum Relocation Project at Bawana, Dlelhi | EWS 704 | 25.00 | 4.1 | 2886.90 | 1184.09 | - | 1702.82 | -do |
| ### 10. Slum Relocation Project at Nangli Sakrawati, Najafgarh, Delhi | EWS 480 | 25.00 | 4.87 | 2337.94 | 1031.63 | - | 1306.32 | -do- |
| ### DDA |  |  |  |  |  |  |  |  |
| 11. Slum Relocation Project at Narela, Phase-III, Near Siraspur Village, Delhi | EWS 4740 | 26.47 | 4.14 | 19605.57 | 7731.21 | 1932.80 | 11874.36 | Tender invited |
| Slum & JJ |  |  |  |  |  |  |  |  |
| 12. Construction of four storied EWS Housing for Slum Dwellers at Sector-23, Rohini Extn. | EWS 1200 | 25.00 | 2.77 | 3312.08 | 1571.07 | 1000.00 | 1741.07 | Under process of Tender |
| 13. Construction of four storied EWS Housing for Slum Dwellers at 16-B, Site No.2, Dwarka | EWS 768 | 25.00 | 2.66 | 2045.80 | 972.97 |  | 1072.83 | Under process of Tender |
| 14. Construction of four storied EWS Housing for Slum Dwellers at 16-B, Site No.3, Dwarka | EWS 288 | 25.00 | 2.77 | 798.50 | 376.90 |  | 421.60 | Under process of Tender |
| ### 15. Construction of four storied EWS Housing for Slum Dwellers at Savda Ghevra, Phase-III | EWS 4672 | 25.00 | 2.33 | 15689.00 | 7472.00 | - | 8217.00 | Under process of approval in MCD |
| ### TOTAL | 65104 |  |  | 181453.78 | 76873.25 | 16042.26 | 104580.55 |  |

iv)	It is intended to construct 4 lacs houses during the mission period 2007-2012.

v)	Funding pattern is as below:

Urban Poor	- 	50%	- Central Share.

Rest of 50% 	- Benefidicaries contribution

50% 		- State Share.

Slum Dwellers -	50% 	- Central Share

50% of the rest – Beneficiaries contribution

Rs.60,000/- - Land Owning Agencies contribution.

Balance  - State Share.

vi)	As per mission guidelines of the mission, land for projects is to be provided free of cost.

- The applications were invited through Dy. Commissioners (Revenue) for registering the eligible beneficiaries in August/September 2008 under the Rajiv Ratan Awas Yojana (JNNURM).  2,77,518 applications had been received in all the 9 districts.  The process of verification of eligibility is on in the respective districts.  DSIIDC has informed the availability of about 10,000 flats in the very near future for allotment.  Eligibility of the applicants is yet to be established by the respective districts.  After this is done, modalities of holding draw and allotment of about 10,000 flats which are stated to be ready for allotment in future will be worked out.  An amount of Rs.100.00 Lacs has been proposed for JNNURM for Annual Plan 2009-10

8.         Common Wealth Games –2010 (Rs.1000.00 Lcs.)

Delhi will host Common Wealth Games – 2010.  Accordingly, games specific infrastructure projects worth Rs.770.00 Cr. (the estimated cost is subject to revision) have been identified which will be completed before 2010. These projects are being financed under normal Plan Schemes of Govt. of Delhi.  A provision of Rs.927.21 Cr. has been proposed in Annual Plan 2008-09 under various sectors of development for Common Wealth Games.

The main schemes are construction of two bye pass at Masoodpur and Mahipalpur for decongestion of airport link. One tunnel at Neela Gumbad (Alternate Alignment at Barapulla Nallah) for providing better connectivity from Games Village to competition venues, upgradation of Chhatrasal Stadium, Thyagaraja Stadium, Talkatora Stadium, Shivaji Stadium, Ludlow Castle, Purchase of 200 new modern AC buses for participants / managers / officers for their movements.  Purchase of 800 deluxe buses to be used as “Shuttle” and ‘park & Ride’ services for spectators etc.  Purchase of 100 AC Mini buses for participants / managers / officers for their movements.  Renovation & Development of ISBTs and improvement of signage’s etc.  Setting up of 12 health posts, provision of better ambulance services, street light upgradation, improvement of surrounding of Old and New Delhi Railway Stations, improvement of parking area, bus stands, acquisition of 50 mechanical sweepers, fancy dustbins, redevelopment of connaught Place, road improvement plan, street scaping of roads and redevelopment of Gole Market.  The improvement in city infrastructure by above projects may help in show causing Delhi as a major tourist destination during the Common Wealth games in 2010.  An amount of Rs.1000.00 Lcs. has been proposed for this scheme for Annual Plan 2009-10.

9.     Delhi Urban Shelter Improvement Board  (Rs. 10.00 Lakh)

It is also proposed to constitute Delhi Slum Development Board in 2009-10.  This Board will be responsible to take care of all round development of the slum areas in Delhi. An outlay of Rs.10.00 Lcs. has been proposed in Annual Plan 2009-10.

10.   Provision of essential services in unauthorised colonies (Rs.51000.00 Lakh)

i)	  As per decision, public notices were issued in November 2007, February 2008 & March 2008 for inviting applications for regularization from those unauthorized colonies existing as on 31st March, 2002.  Total 1639 applications received were sent to various agencies such as DDA, MCD, DISCOMs etc. for scrutiny and land status report.  Union Cabinet in its meeting held on 8th February, 2007 approved the proposal for regularization of unauthorized colonies in Delhi.  Further, the Ministry of Urban Development, Govt. of India issued notification on 24th March, 2008 regarding regulations for regularization of unauthorized colonies in Delhi.  Subsequently, another notification dated 16th June, 2008 amending the notification dated 24th March, 2008 was issued authorizing Govt. of NCT of Delhi to issue provisional regularization certificates to unauthorized colonies soon after fulfillment of clause 4.0 of the regularization dated 24//03/2008.  In pursuance to the notification dated 16/06/2008, provisional regularization certificates have been issued to 1223 unauthorized colonies in October 2008, those which fulfilled the required conditions and the process for final regularization is in progress.  The time limit prescribed for the final regularization is one year from the date of issuance of provisional regularization certificate.

ii)	Govt. of NCT of Delhi took a decision in 1998-99 to construct roads and drains in the unauthorized colonies through MCD, DSIIDC and I&FC Deptt.  Since 1998-99 an amount of Rs.1607.54 crores has been released to the executing agencies for providing basic civic amenities in unauthorized colonies like construction of roads and drains, sanitation, street lighting, water supply and sewage.  During the current financial year 2008-09, an amount of Rs.514.25 crores have been released.  The roads/drains have been constructed/are being constructed in about 700 unauthorized colonies located on private lands.  Water pipelines have been laid in 470 unauthorized colonies and work is in progress in another 417 unauthorized colonies.  1093 unauthorized colonies have been electrified by DISCOMs.  Govt. of NCT of Delhi has established a “Special Fund for Development of Unauthorized Colonies” with an outlay of Rs.2800.00 crores in the 11th Five Year Plan to meet the expenditure on provision of water supply, sewage, roads, drains, sanitation and miscellaneous works.

The Board of Development of Unauthorized Colonies in Delhi has been constituted for monitoring the development in the unauthorized colonies. An amount of Rs.5100.00 Lakh has been proposed for this scheme in Annual Plan 2009-10.

11.   SPV for Shajahanabad (Rs.500.00 Lakh)

For integrated development of Shajahanabad area including Jama Masjid area, it is proposed to create Special Purpose Vehicle (SPV) for Shajahanabad with an outlay of Rs.500.00 Lakh proposed in Annual Plan 2009-10.  IDFC has been appointed as consultant for the setting up of SPV.

## 12.      Secretariat Economic Services

Strengthening of Planning Cell in UD Deptt. ( Rs.33.00 Lacs.)

The basic objective of the scheme is to strengthen the Planning Cell of UD Deptt..  In the current financial year there is an approved allocation of Rs.33.00 Lacs which has been raised to Rs.35.00 Lacs in RE.  In Annual Plan 2009-10 an amount of Rs. 40.00 lacs has been proposed for meeting the salary, O.E , medical expenses and OTA etc.

13. Water conservation mission (Approved outlay Rs.55.00 lakh)

  - The water table in NCT of Delhi has gone down considerably with the result the discharge from tube wells is affected. To recharge ground water table, water harvesting projects have been taken up at various installations of Delhi Jal Board. Besides this, INTACH was commissioned for preparing a report on ground water recharge strategy for Delhi and they have submitted draft final report on the subject.

  - Delhi Jal Board in its efforts to augment and enhance the ground water resources has implemented rain water harvesting schemes for 19 installations. Govt. of Delhi also initiated a financial assistance scheme for implementing rain water harvesting schemes in South & South-West districts in December 2002 which was extended for other areas in August 2004. In this scheme, grant is given to the registered RWA/CGHS/Institutions to the extent of 50% of the total cost of the Rain Water Harvesting Structures or Rs.100000/- (with effect from 1.2.2007, earlier Rs.50,000/-) whichever is less. Under this scheme, 184 cases have been approved and financial assistance has been released in 116 cases, where works are complete as per approved designs of the perspective beneficiaries. During the 11th Plan, more thrust will be given to Rain Water Harvesting and the target would be to cover areas where the situation is critical.

- Yamuna River Authority/Measures for rejuvenation of river Yamuna (Approved outlay Rs.10.00 lakh)

For Rejuvenation and de-vitalization of River Yamuna, a High Power Yamuna River Development Authority under the Chairmanship of Lt. Governor, Delhi has been constituted. The Committee will look into the different aspects of the development of river viz. Hydrology, Ecology and Environment of Pollution, Sustainable use of riverfront and Develop an operation plan for implementation of the river action programme.

An outlay of Rs.10.00 lakh has been proposed for Annual Plan 2009-10