Annexure-‘A’

OFFICE OF THE EXECUTIVE ENGINEER, CIVIL DIVISION NO.IV

L.M. BUND OFFICE COMPLEX, SHASTRI NAGAR, DELHI-110031

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

(With Funds allotted prior to 01.04.2009)

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs.in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Exp. upto 31.03.08 (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Ch. Surinder Kumar AC No.46 | 21.11.07 | I&FC | 12.50 | Urban Devp. Deptt. | Demolition and reconstruction of General Chaupal at village Saboli in Nand Nagri constituency. | 1667590/- | Sh. A.C. Sharma | 30.01.08 | 29.10.08 | Completed | 11.66 | A/c is yet to be finalised Funds awaited from U.D. Deptt |
| 2. | Ch. Surinder Kumar AC No.46 | 20.12.07 | I&FC | 4.00 | Urban Devp. Deptt. | Const. of 2 Nos. culverts in between RD 12230m to RD 12900m on right bank (Johripur) T. D. No.1. | 153329/- | M/s Jain Const. Co. | 20.03.08 | 02.05.08 | Completed | 2.42 |  |
| 3. | Ch. Surinder Kumar AC No.46 | 16.10.08 | I&FC | 3.74 | Urban Devp. Deptt. | Improvement of Graveyard in gali No.6 East Gokalpur in Nand Nagri constituency in Shahdara Block. | 307643/- | M/s C.L.S. Const. Co. | 13.04.09 | 12.06.09 | Completed | 2.71 |  |
| 4. | Sh. Mohan Singh Bisht AC No.70 | 10.11.05 | I&FC | 48.30 | Urban Devp. Deptt. | Development of lanes and road from Karawal Nagar Drain to MCD School including its side drains in Ankur Vihar in Karawal Nagar Constituency. | 4122505/- | Sh. Ajeet Singh | 07.01.06 | 06.05.06 | Completed | 32.29 | Contractor A/c is yet to be finalised. |
| 5. | Sh. Mohan Singh Bisht AC No.70 | 25.07.06 | I&FC | 100.00 | Urban Devp. Deptt. | Development of check road including its link roads Kh. No363 & 364 from 33 ft. road to Titiksha School in Karawal Nagar Constituency. | 5387917/- | Sh. Ajit Singh | 16.11.06 | 12.05.7 | Completed | 54.00 |  |
| 6. | Sh. Mohan Singh Bisht AC No.70 |  | I&FC |  | Urban Devp. Deptt. | Development of link roads of check road in Kh. 64 in Panchal Vihar, Prem Vihar and Ambika Vihar of Karawal Nagar Constituency. | 2107693/- | M/s Rahul Const. Co. | 24.11.06 | 23.02.07 | Completed | 37.04 |  |
| 7. | Sh. Mohan Singh Bisht AC No.70 | 19.10.07 | I&FC | 10.10 | Urban Devp. Deptt. | Construction of Dhalao near RD 1960m of Karawal Nagar Drain in Karawal Nagar constituency. | 534704/- | Sh. M. P. Sharma | 18.12.07 | 17.03.08 | Completed | 8.84 |  |
| 8. | Sh. Mohan Singh Bisht AC No.70 | 31.10.07 | I&FC | 19.90 | Urban Devp. Deptt. | Improvement of road along Kh. No. 11/1, 8.23/11/2, 12/1, 12/2 and its links in Karawal Nagar Constituency (Bearing Kh. No.360). | 1105990/- | M/s Classical Enterprises | 18.01.08 | 17.04.08 | Completed | 16.85 |  |
| 9. | Sh. Mohan Singh Bisht AC No.70 |  | I&FC | Saving | Urban Devp. Deptt. | Filling of Pot holes at L. F. Bund from RD 3800m to RD 5750m. | 739575/- | Sh. Virender Kumar | 16.12.08 | 25.01.09 | Completed | 11.58 |  |
| 10. | Sh. Vinay Sharma AC No.67 | 13.10.06 | I&FC | 60.01 | Urban Devp. Deptt. | Renovation of Hari Har Shamshan Ghat in Babarpur Extension in Baberpur constituency in Shahdara Block. | 43,36,927/- | Sh Gajendra Singh | 07.03.08 | 06.01.09 | Foreclosed on 28.05.08 | 0.94 |  |
| 11. | Dr. Harsh Vardhan AC No.60 | 26.08.06 06.12.07 25.07.08 | I&FC | 18.05 1.95 2.44 | Urban Devp. Deptt. | Const. of double storeyed Mehrishi Balmiki Bhawan in Balmiki Basti Ganesh Park in Kishna Nagar Constituency. | 1331183/- | Sh. Mukesh Kumar | 16.02.07 | 15.08.07 | Completed | 22.44 |  |
| 12. | Sh. Saheb Singh Chauhan AC No.66 | 13.09.06 | I&FC | 24.11 | Urban Devp. Deptt. | Demolishing and re-const. of double storeyed chaupal “Sen Bhawan) in Gali No.11 of Brahampuri Mohalla at village Ghonda in Shahdara Block. | 1469346/- | M/s Tomar Engineering Corporation | 09.06.07 | 08.12.07 | Completed | 20.41 |  |

| 13. | Sh. Saheb Singh Chauhan AC No.66 | 03.06.08 | I&FC | 27.80 | Urban Devp. Deptt. | Providing and laying of dense carpeting road surface Gali No. 1 (Brahampuri Road) in Ghonda constituency. | 1990506/- | M/s Gupta Const. Co. | 16.02.09 | 15.04.09 | Work could not started due to non clearance of site. | NIL |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 14. | Sh. Saheb Singh Chauhan AC No.66 | 07.06.08 | I&FC | 24.05 | Urban Devp. Deptt. | Construction of Gahlot Nala Road from Khadey wali Masjid X-Block Gali No.6 Near Shiv Mandir, X- Block Gali No.5. | 2214371/- | Sh. Mukesh Kumar | 07.10.08 | 06.03.09 | Work in progress | 13.79 |  |
| 15. | Sh. Saheb Singh Chauhan AC No.66 | 23.04.08 | I&FC | 33.84 | Urban Devp. Deptt. | Providing Dense carpeting over road surface from 5th Pusta to Hansraj ki Dairy in Ghonda constituency. | 3102837/- | M/s Gupta Const. Co. | 18.08.08 | 17.11.08 | Completed | 25.05 | A/c is yet to be finalised. |
| 16. | Sh. Saheb Singh Chauhan AC No.66 | 04.08.08 | I&FC | 12.17 | Urban Devp. Deptt. | Construction of CC road from Wazirabad Road to Nanaksar Gurudwara. | 1126377/- | Sh. A. C. Sharma | 01.10.08 | 31.12.08 | Completed | 12.16 |  |
| 17. | Sh. Ram Babu Sharma AC No.64 | 04.05.07 | I&FC | 16.16 +50.00 66.16 | Urban Devp. Deptt. | Improvement of street pavement (Gali No.3 to 20) Blk Ext. Ashok Nagar and development of streets (Gali No.12 to 14) and its joining gali D-Block Ashok Nagar. | 3934810/- | M/s Gee Internationals | 17.10.07 | 16.04.08 | Completed | 44.56 |  |
| 18. | Sh. Ram Babu Sharma AC No.64 | 27.11.07 | I&FC | 25.00 | Urban Devp. Deptt. | Const. of the road and link street situated at East Jyoti Nagar to connect the area of Swarn Dharamshala (Community Centre) Ashok Nagar and LIG Flats nearby link galies. | 1530121/- | Sh. Mange Ram | 03.04.08 | 02.07.08 | Completed | 24.58 |  |

| 19. | Sh. Ram Babu Sharma AC No.64 |  | I&FC |  | Urban Devp. Deptt. | Improvement of lane by providing CC pavement of School Gali of B- Block of Ashok Nagar, one small gali of Hardevpuri and one gali behind Jyoti Nursing Home of Rohtash Nagar Assembly Constituency. | 1802783/- | Sh. Ajay Beer Singh | 08.08.08 | 12.12.08 | Completed | 20.59 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 20. | Ch. Mateen Ahmad AC No.63 | 31.10.07 | I&FC | 5.50 | Urban Devp. Deptt. | Raising of floor in open space of Lawn and Bathroom of existing chaupal at village Kaithwara in Shahdara Block. | 365542/- | M/s Jain Const. Co. | 05.01.08 | 04.03.08 | Completed | 5.50 |  |
| 21. | Sh. Arvinder Singh Lovely AC No.61 | 23.04.08 | I&FC | 49.12 | Urban Devp. Deptt. | Development of street pavement & side drains of main road of Ajit Nagar and its links in Gandhi Nagar Assembly constituency. | 4613305/- | Sh. Naresh Kumar Bansal | 13.08.08 | 12.08.08 | Completed | 53.44 |  |
| 22. | Sh. Arvinder Singh Lovely AC No.61 | 02.03.09 | I&FC | 58.73 | Urban Devp. Deptt. | Development of street pavement and side drains in west Kanti Nagar in Gandhi Nagar constituency. | 1619933/- | Sh. Jai Bhagwan | 06.06.09 | 05.09.09 | Work in progress | 0.15 |  |
| 23. | Sh. Arvinder Singh Lovely AC No.61 |  | I&FC |  | Urban Devp. Deptt. | Development of street pavement and side drains from street No.10-13 along G.T. road at Shastri Park in Gandhi Nagar constituency. | 856279/- | M/s D.V. Singh | 03.06.09 | 01.12.09 | Work in progress | NIL |  |
| 24. | Sh. Arvinder Singh Lovely AC No.61 |  | I&FC |  | Urban Devp. Deptt. | Restoration of service road along G.T. road drain H-Block of New Seelampur in Gandhi Nagar constituency. | 1981340/- | Sh. Jai Bhagwan | 06.06.09 | 05.09.09 | Work in progress | 15.17 |  |

Annexure-‘B’

OFFICE OF THE EXECUTIVE ENGINEER, CIVIL DIVISION NO.IV

L.M. BUND OFFICE COMPLEX, SHASTRI NAGAR, DELHI-110031

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

(With Funds allotted after 01.04.2009)

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs.in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Exp. upto 31.08.09 (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Hasan Ahmad AC No.69 | 24.07.09 | I&FC | 16.25 | Urban Devp. Deptt. | Construction of single lane RCC bridge at RD 1700m of Escape Drain No.1 in Mustafabad constituency. |  | NA | --- | --- | --- | --- | Tenders opened on 14.09.09. Work likely to be awarded soon. |

Annexure-‘A’

CIVIL DIVISION NO.X

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs.in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Mangat Ram Singhal AC - 56 | Rs. 4.91+ Rs.15.45= Rs.20.36 | MCD | 20.36 lacs | I&FC | Demolishing and reconstruction of General Chaupal at village Bharola in North Delhi | Rs. 58.96 lacs | M/S Manoj Costruction | - | - | Work could not be taken up due to dispute with villagers. Hence agreement is closed under clause 3(a) of the agreement on 20/06/08 | Nil | - |

Annexure-‘B’

CIVIL DIVISION NO.X

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs.in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL |

Annexure-‘A’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.II

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - 1. | Sh. Jai Kishan AC - 23 | 25/09/08 | CD-II (I&FC Deptt.) | 21.27 | I&FC Deptt. | Providing and laying RMC in Firni Road of 80 yards near G block Sultan Puri. | 17.41 | M/S Vikas Builders & Contractor | 16/07/09 | - | Work in progress | - |  |
|  | Sh. Jai Kishan AC - 23 | 28/08/08 | CD-II (I&FC Deptt.) | 18.00 | I&FC Deptt. | Construction of side drains Sultan Pur Majra Extn. East | 14.65 | M/S Sunrise Const. Co. | 17/12/08 | 16/02/09 | Completed | 16.77 |  |
|  | Sh. Jai Kishan AC - 23 | 30/09/08 | CD-II (I&FC Deptt.) | 13.21 | I&FC Deptt. | Providing and laying RMC in Main Road of HGI Colony Sultan Puri. | 10.82 | M/S Gupta Brothers | 25/12/08 | 19/03/09 | Completed | 11.35 |  |
|  | Sh. Moti Lal Sodhi AC - 59 | 25/09/08 | CD-II (I&FC Deptt.) | 9.63 | I&FC Deptt. | Providing & laying 25 mm thick bituminous mastic wearing course in Gali No. 13 at Multani Dhanda | 6.98 | M/S Sumit Const. Co. | 25/12/08 | 17/01/09 | Completed | 7.04 |  |
|  | Sh. Moti Lal Sodhi AC - 59 | 1/07/08 | CD-II (I&FC Deptt.) | 11.35 | I&FC Deptt. | Providing & laying 25 mm thick bituminous mastic JJ Slum building to Balaji House Ram Kumar Marg. | 10.21 | M/S D.V. Const. Co. | 9/09/08 | 8/11/08 | Completed | 11.33 |  |
| - S | Sh. Anil Bhardwaj AC - 17 | 30/09/08 | CD-II (I&FC Deptt.) | 131.41 | I&FC Deptt. | Providing and laying RMC in streets in Shakur Pur vill from M-1 & WZ-22 to main road (road no-43) | 14.61 | M/S Sunrise Const. Co. | 11/03/09 | 13/05/09 | Completed | 19.97 |  |
|  | Sh. Anil Bhardwaj AC - 17 | 30/09/08 | CD-II (I&FC Deptt.) |  | I&FC Deptt. | Providing and laying RMC in streets in Shakur Pur vill WZ-297 C near Sarvodaya Vidhayalaya. | 21.06 | M/S Sunrise Const. Co. | 18/03/09 | 13/05/09 | Completed | 28.69 |  |
|  | Sh. Anil Bhardwaj AC - 17 | 10/09/08 | CD-II (I&FC Deptt.) |  | I&FC Deptt. | Laying and Dense Bitumin concrete on the road at Onkar Nagar & Narang colony. | 39.13 | M/S Sunrise Const. Co. | 18/12/08 | 9/03/09 | Completed | 52.59 |  |
|  | Sh. Anil Bhardwaj AC - 17 | 25/09/08 | CD-II (I&FC Deptt.) |  | I&FC Deptt. | Providing & laying dense bitumen wearing course between Shakur Pur Railway Crossing & Shakur Basti. | 32.16 | M/S Sunrise Const. Co. | 18/03/09 | 13/05/09 | Completed | 29.46 |  |

Annxeure-‘B’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.II

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL | NIL |

Annxeure-‘A’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.XIII

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Bharat Singh | July 2009 | M/S Hanuman Promoters | 5.80 | I&FC (CD-XIII) | Providing kota stone flooring water storage tanks and cement concrete pavement in open area in Vayamshala in Kh. No.1/87 of Mundella Khurd in N.G. Block | 6,8738/- | M/S Hanuman Promoters | 29.01.09 | 27.03.09 | Work Completed | 5.80 |  |
| 2. | -do- | 17.01.09 | M/S Concept Creation | 1.92 | I&FC (CD-XIII) | P/F Mural art work on exterior and interior of halls and other facility in Vayamshala in Kh. No.1/87 of Mundella Khurd in N.G. Block | 189185/- | M/S Concept Creation | 13.10.08 | 24.10.08 | Work Completed | 1.92 |  |
| 3. | -do- | 04.02.09 | M/S Sanjay Anand | 1.99 | I&FC (CD-XIII) | P/F 150 Watt Sodium light on boundary wall in Vayamshala in Kh. No. 1/87 at Mundella Khurd in N.G. Block | 206840/- | M/S Sanjay Anand | 16.08.08 | 31.10.08 | Work Completed | 1.99 |  |

Annxeure-‘B’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.XIII

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Nil | Nil | Nil | Nil | Nil | Nil | Nil | Nil | Nil | Nil | Nil | Nil | Nil |

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.I                                                                	Annxeure-‘A’

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - 1 | Sh. Vijay Singh Lochav/ Bijwason | 10.09.08 | I&FC Deptt. | 7.00 | I&FC Deptt. | Construction of additional hall in Jaton Ki Chopal at village Bamnoli in NG Block. | 854200 | M/S Shivam Builders | 25.09.08 | 24.01.2009 | Work in progress | 316765 |  |
| - 1 | -do- | 02.05.08 | I&FC Deptt. | 10.36 | I&FC Deptt. | Construction of Sabha Stahal in Bhartal Village. | 935846 | M/S Trimurti Construction Co. | 11.08.08 | 09.11.2008 | Rescinded | 841847 |  |
|  | -do- | 10.09.08 | I&FC Deptt. | 10.00 | I&FC Deptt. | Construction of Prajapat Chaupal at village Bharthal. | 1330680 | Sh. Ajay Kumar Singhal | 07.05.08 | 06.11.2008 | Completed | 647291 |  |
|  | -do- | 10.10.08 | I&FC Deptt. | 14.78 | I&FC Deptt. | Construction of CC pavement and side drains at village Bamnoli in NG Block Khasra No. 44, 45, 46. | 1163130 | M/S M.S. Construction Co. | 27.12.08 | 26.03.2009 | Work in progress | 31821 |  |
|  | -do- | 10.10.08 | I&FC Deptt. | 14.78 | I&FC Deptt. | Construction of CC pavement and side drains at village Bamnoli in NG Block (Kh. No. 166) | 1188722 | M/S M.S. Construction Co. | 27.12.08 | 26.03.2009 | Work in progress | 1107904 |  |
|  | -do- | 10.09.08 | I&FC Deptt. | 7.00 | I&FC Deptt. | Construction of health activity centre at village Bamnoli. | 614556 | M/S Garg Construction | 27.05.08 | 26.08.2009 | Work in progress | 581699 |  |
|  | Sh. Mala Ram Gangwal/ Madipur | 16.10.08 | I&FC Deptt. | 5.00 | I&FC Deptt. | Demolishing and reconstruction of Panchayat Ghar at village Jawalaheri. | 5440623 | M/S Suri Brothers | 06.01.07 | 05.11.2007 | Completed | 447461 |  |
|  | Sh. Ranbir Singh Kharab/ Najfgarh | 11.08.08 | I&FC Deptt. | 18.38 | I&FC Deptt. | Construction of Rasta between new phirni and old phirni in village Khaira in NG Block. | 1605716 | Sh. Raj Singh | 16.12.08 | 12.02.2009 | Completed | 1444409 |  |
|  | Sh. Daya Nand Chandla/ Vishnu Garden | 23.10.08 | I&FC Deptt. | 33.80 | I&FC Deptt. | Providing dense carpeting ¦ Vishnu Garden at Block A to G and NA, NE, N and S Block, J, P Block Vishnu Garden, B-1, 283, Block- IIIA, IIIB Vishnu Garden. | 3044605 | M/S Jai Bhagwan | 25.05.09 | 24.08.2009 | Work in progress | 71915 |  |
|  | -do- | 14.10.08 | I&FC Deptt. | 66.00 | I&FC Deptt. | Construction of UGR at AC-26 Vishnu Garden |  | - | - | - | Tender in process | - |  |

Annxeure-‘B’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.I

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - 1 | Sh. Vijay Singh Lochav/ Bijwason | 10.09.09 | I&FC Deptt. | 9.47 | I&FC Deptt. | Construction of additional hall in Jaton Ki Chopal at village Bamnoli in NG Block. | 1754461 | Sh. Rajender Singh Yadav | 18.12.08 | 17.06.2009 | Work in progress | 9.47 |  |

Civil Division No.-I

Annexure-‘A’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.VII

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh.Kulwant Rana, AC No.-21 | Oct,2008 | I&FC | 4.00 lacs | Urban Develop-ment | Construction of some additional works in Jogiyon Wali Chopal at village Shahbad Daultpur. | 4.00 lacs | Urban Development |  | Nov,2008 | Completed | 4.00 lacs |  |

Annexure-‘B’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.VII

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Devender Yadav, AC No. 05 | 22.07.09 | I&FC | 65.00 lacs | Urban Develop-ment | (a) Improvement of Streets No.1, 4, 8 approaching to Cremation Ground at village Samaypur in Alipur Block. (b) Improvement of Streets No. 9 approaching to Cremation Ground at village Samaypur in Alipur Block. | 41.00 lacs 24.00 lacs |  |  |  |  | NIL NIL | Work to be taken up. Work to be taken up. |

Annexure-‘A’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.III

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Amrish Gautam (AC-56) | 06.06.07 | I&FC Deptt. | 24.30 | U.D. | Development of street in CE&F Block of Kondli Harijan Basti in Shahdara Block UT of Delhi | 21.78 | Sh. Om Prakash Contractor | 16.10.07 | 15.01.08 | Work Completed on 15.04.08 | 23.51 | - |
| 2. | Sh. Amrish Gautam (AC-56) | 04.08.08 | I&FC Deptt. | 15.74 | U.D. | Development of street in Block F and road behind community centre block C of Kondli in Shahdara Block UT of Delhi | 14.01 | Sh. Ram Narayan Yadav Contractor | 29.10.08 | 12.12.08 | Work in progress 87% work completed | 11.62 | - |

Annexure-‘B’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.III

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Amrish Gautam (AC-56) | 04.08.08 | I&FC Deptt. | 15.74 | U.D. | Development of street in Block F and road behind community centre Block C of Kondli in Shahdara Block UT of Delhi | 14.01 | Sh. Ram Narayan Yadav Contractor | 29.10.08 | 29.10.08 | Work completed on 28.08.09 | 11.62 | - |

Annexure-‘A’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.IX

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2008-09 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Kulwant Rana, MLA | 01.03.07 | Urban Development | 25.56 | I&FC | Demolishing and reconstruction of Rajput Chaupal at Budh Vihar road in Village Rithala in Kanghawala Block |  | M/S Manoj Const. Co. | 01.07.08 | 30.06.09 | Work in Progress | 1048604/- |  |

Annexure-‘B’

OFFICE OF THE EXECUTIVE ENGINEEER: CIVIL DIVISION NO.IX

DETAILED WORK WISE STATUS OF MLA LOCAL AREA DEVELOPMENT SCHEME FOR THE YEAR 2009-10 IN COMPLIANCE WITH SECTION 4 OF THE RTI

| S. No. | MLA Name and A/C No. | Date of release | Name of Agency | Amount released (Rs. in lac) | Deptt. | Name of Work | Estimated Cost | Name of Contractor | Date of Start | Date of Completion | Status | Expenditure (Rs. in lac) | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Jai Bhagwan Aggarwal, MLA, AC-13 | 21.08.09 | Urben Development | 70.00 | I&FC | Demoloshing and reconstruction of chopal in Gali Ration Wali in Village Rajapur |  |  |  |  | Work is in tendering process |  |  |